|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | Automated eForensic analysis system | | |
| **STUDENT NAME:** | S M Ragib Rezwan | | |
| **STUDENT ID:** | 103172423 | **WEEK #(& dates covered):** | Week2 (5th March to 11th March) |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Discuss and come up with questions to ask the clients using the SQAP and everyone’s input** | 30mins |
| **Client meeting and stand up meeting and meeting minutes** | 3 hrs 15 mins |
| **Supervisor meeting and meeting minutes** | 2 hr 15 mins |
| **Completing part no 4 in Project planner** | 4 hr |
| **Lecture** | 2hrs |
| **TOTAL WEEKLY TIME SPENT** | 12 hrs |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Delve into research for software needed for the project and environment** | **Within 1-2 weeks** |
| **Clarify a misunderstanding with client and supervisor on how much of project should be done within this semester** | **Within upcoming Wednesday night** |
|  |  |
| **3.ISSUES/PROBLEMS** |  |
|  |  |