|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | Automated eForensic analysis system | | |
| **STUDENT NAME:** | S M Ragib Rezwan | | |
| **STUDENT ID:** | 103172423 | **WEEK #(& dates covered):** | Week4 (19th March to 25th March) |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Project Planner Overlook + proof reading with Mafaz and Thanh** | 2 hrs |
| **SQAP Overlook with Thanh (pre-meeting)** | 1 hrs 30 mins |
| **Docker Setup (pre meeting)** | 1 hrs 30 mins |
| **Pre-Supervisor meeting + Supervisor Meeting + Post supervisor meeting regarding Project Planner Feedback and SQAP work allocation and also some development environment, roles, software and work paradigm setup** | 2 hrs 30 mins |
| **Meeting minutes note up** | 1 hrs 30 mins |
| **Project planner correction** | 30 mins |
| **Project Planner Proofreading** | 3 hrs 30 mins |
| **SQAP initial Q/A** | 1 hr |
| **SQAP section 7 update** | 1 hr |
| **TOTAL WEEKLY TIME SPENT** | 15 hrs |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Working on individual and group parts in SQAP** | **1 week** |
| **Submission of Project Planner** | **Within Monday** |
| **Developing the software** | **Within week 8/9** |
| **Docker GUI Image, eforensic image, drivers and library setup** | **Within week 7** |
|  |  |
| **3.ISSUES/PROBLEMS** |  |
|  |  |