|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | Automated eForensic analysis system | | |
| **STUDENT NAME:** | S M Ragib Rezwan | | |
| **STUDENT ID:** | 103172423 | **WEEK #(& dates covered):** | Week8 (24th April to 30th April) |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Informal meeting where we discussed on SADDR and started developing a possible prototype** | 1 hrs 30 mins |
| **Correction SRS according to feedback providing and updating parts of SADDR** | 3 hrs |
| **We discussed several topic: Feedback of SRS given by supervisor and its current version, updating of SADDR, development of tentative project functionality and its troubleshooting** | 1 hrs 40 mins |
|  |  |
|  |  |
|  |  |
|  |  |
| **TOTAL WEEKLY TIME SPENT** |  |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Continue updating SRS and SADDR** | Within upcoming Thursday |
| **Understand how the boilerplate codes work and update them with the team** | Within upcoming Thursday |
|  |  |
|  |  |
|  |  |
| **3.ISSUES/PROBLEMS** |  |
| **Unfortunately, Irene wasn’t able to meet up with the team and thus some of the questions remained unanswered. Thus it would be better to have more contact with her and ask her for the full feedback during the next meeing** | Next meeting time deadline |