|  |  |  |  |
| --- | --- | --- | --- |
| **PROJECT NAME:** | Automated eForensic analysis system | | |
| **STUDENT NAME:** | S M Ragib Rezwan | | |
| **STUDENT ID:** | 103172423 | **WEEK #(& dates covered):** | Week9 (1th May to 7th May) |

|  |  |
| --- | --- |
| **1.TASKS ACHIEVED DURING THE LAST WEEK** | **TIME SPENT** |
| **Informal meeting where we discussed on SADDR, programming aspects and also proofreading all of the previous documents** | 6 hrs 30 mins |
| **Formal meeting, but supervisor didn’t show up. So we discussed and worked on SADDR and also corrected some aspects of the previous documents. Furthermore, also started to work on presentation** | 2hrs |
| **Informal meeting had been held to do a proofreading of SADDR, latex-ifying it and also working on presentation** | 3 hrs |
|  |  |
|  |  |
|  |  |
|  |  |
| **TOTAL WEEKLY TIME SPENT** |  |
| **2.TASKS TO COME** | **EXPECTED COMPLETION** |
| **Start working on presentation sldies** | From next week’s monday |
|  |  |
|  |  |
|  |  |
| **3.ISSUES/PROBLEMS** |  |
| **Unfortunately, Irene wasn’t able to meet up with the team and thus some of the questions remained unanswered. Thus it would be better to have more contact with her and ask her for the full feedback during the next meeting** | Next meeting time deadline |